ITDX26 — FormSpace + NLM Plan

Prepared: 2026-09-01
PI: Morgan Rockcoons, Founder & CEO, Mycosoft, LLC
Event: ITDX26, U of Arizona Sierra Vista, 8-18 Sept 2026
Handling: UNCLASSIFIED // PROPRIETARY
Selection: Row 6, SUB-007, W91RUSI-FCID260001, Status: SELECTED — ITDX26
Track: Algorithm-only, unclassified, laptop-based evaluation

0. What ITDX26 actually allows us to demonstrate

The ITDX26 room is not a hardware trade-show floor and not an operational field. It is an algorithm laboratory with four government-defined evaluation tasks and a laptop-based evaluation surface. Anything we present must fit inside these fixed constraints:

- Government-defined tasks: Task 12 Pattern Analysis, Task 13 Link Analysis, Task 8 Courses of Action, Task 14 Map Product.

- Unclassified, open datasets and open compute.

- Two-person team (Morgan PI + one engineer TBD).

- Laptops only in the room: CUDA-LAPTOP (16 GB VRAM) + APPLE-LAPTOP (64 GB unified memory).

- Live cold start ≤ 30 s; Task 12 ≤ 90 s; Task 13 ≤ 120 s; MYCA COA ≤ 240 s; integrated demo ≤ 420 s.

- Deterministic, reproducible, five seeds (11, 17, 23, 29, 31), signed run artifacts.

- Honest maturity boundary — cannot pretrain multi-billion-parameter foundation model in the 8-24 h laptop window; we ship 120 M / 500 M / 1.5 B fine-tunable NLM tiers.

Nothing about FormSpace or NLM changes any of those rules. FormSpace changes the story we tell about what the algorithms are actually doing and the math we present as our scientific moat. The four tasks, the harness, the datasets, the timing budgets, and the room constraints stay exactly as pre-planned.

1. The reframe in one sentence

Before: "Here is a pattern algorithm, a link algorithm, and a COA agent on a laptop."

After: "Every one of these algorithms is a specific operation on Form Space — the equivalence structure the Nature Learning Model discovers over signals. Pattern Analysis finds classes in Form Space. Link Analysis is graph inference over the class relations. Courses of Action are constrained moves on the admissible submanifold. Map Products are deterministic projections of the same Form Space onto Army-consumable coordinates. Same math object, four operations, one evidence chain."

This gives us one thesis that ties the four government tasks into one scientific claim, and it upgrades our position from "another AI vendor with algorithms" to "the team that formalized what the signal-native representation is."

2. FormSpace + NLM — the working definitions we present

We present four short definitions on the record (deck slide and printed one-pager). Every claim we make in the room reduces to one of these four.

D1. Latent physical state. Sensor observations y_t^(m) from M modalities are noisy views of a partially observed dynamical system with hidden state s_t:
y_t^(m) = h_m(s_t, c_t, κ_t^(m)) + ε_t^(m).

D2. The signal map Λ. NLM learns a modality-agnostic map Λ: X → Z from calibrated multi-modal signals to a latent embedding, trained with masked reconstruction, contrastive alignment, physics regularization, and calibration losses (10 losses total; see math plan §4-5).

D3. Form Space F_Λ = X / ~Λ. Two observations x₁, x₂ are Form-equivalent (x₁ ~Λ x₂) if Λ(x₁) ≈ Λ(x₂) under a chosen tolerance. Form Space is the quotient — the space of distinguishable states the model can actually resolve. It is a learned space, not a metaphysical one, and its resolution improves with data.

D4. Admissibility gate. A deterministic function G(E, φ, ν, A, R) → {PASS, REVIEW, DENY, PAUSE} decides which points in Form Space are permitted operating regions (evidence sufficiency E, policy φ, environmental stewardship ν, action envelope A, rollback plan R). AVANI is the enforcement layer; MYCA never proposes an action outside the admissible submanifold.

The Sierra Vista narrative frames this as: "We are building instruments capable of determining whether the ghost leaves fingerprints" — but that's the philosophical hook, not the technical claim. The technical claim is D1-D4.

Anti-hype guardrails we enforce in every artifact and every answer:

- Never say "world's first," "fungi speak," or "universal foundation" without cited evidence.

- Never conflate: source-defined | intended architecture | proposed formalization | empirical claim.

- Never claim biological prediction — only measured biosignal contribution to a joint state estimate.

- NLM expands to Nature Learning Model, not "Natural Language for Mycology."

3. Task-by-task reframe (fits inside existing math plan §12-14)

Task 12 — Pattern Analysis → "Equivalence-class discovery in Form Space"

What we already planned to run: SSM/Mamba selective state-space backbone at 120 M / 500 M / 1.5 B; classical robust-z + persistence baseline; matched sequence baseline; ablations for FCI removal, imagery removal, acoustic removal, clock error, packet delay, sensor drift.

FormSpace reframe: Pattern Analysis = identifying Form-equivalence classes over time. Each detected pattern is a cluster of observations that map to a common region of F_Λ. The SSM computes q_θ(s_t | o_{1:t}); the pattern score is the posterior likelihood that consecutive observations belong to the same class.

What changes in the deck / narrative:

- Slide 8 title: "Pattern Analysis — equivalence classes in Form Space."

- The precision/recall table stays; add a calibration column (ECE) and a class-stability column (are the same equivalence classes recovered across seeds?).

- Explicit failure mode: single drifting sensor → the Form-class boundary shifts → NLM downgrades confidence and flags calibration.

What does NOT change: timing budget (≤ 90 s live), the deterministic baseline runs first, five seeds, grouped bootstrap, held-out data splits.

Kept-prep PDF to revise: ITDX26_Algorithm_Design_Task12_NLM_Pattern_Mycosoft_2026-09-01.pdf — rewrite §1 (Overview) and §2 (Method) to lead with Form Space, keep §3-§7 (implementation, timing, ablations, metrics, risks) intact.

Task 13 — Link Analysis → "Typed hypergraph inference over Form classes"

What we already planned to run: typed relational GNN + PageRank / centrality baseline + community detection + counterfactual node removal; deterministic entity/event association first.

FormSpace reframe: Link Analysis = hypergraph structure over Form-classes. Nodes = Form-classes and evidence items; edges = typed relations (measured, produced, derived, corroborated, contradicted, authorized, dispatched, acknowledged, resulted). A "link" is a Form-space-consistent relation with sufficient independent evidence (≥ 2 nodes, ≥ 2 modalities per §8.3 of the MYCA harness spec).

What changes in the deck / narrative:

- Slide 9 title: "Link Analysis — typed hypergraph on Form-classes."

- Show the observed-vs-inferred edge toggle (already in the plan) and describe it as "which edges survive when we require Form-consistency."

- Counterfactual demo (already planned): remove Agaric → show which evidence paths disappear → framed as "which Form-classes lose their supporting relations."

What does NOT change: timing budget (≤ 120 s), deterministic baseline first, held-out link prediction on labeled benchmark (not invented from one run — this discipline is called out in Coastal Sentinel §6.3).

Kept-prep PDF to revise: ITDX26_Algorithm_Design_Task13_FUSARIUM_Link_Mycosoft_2026-09-01.pdf — same treatment as Task 12: lead with FormSpace hypergraph framing in §1-§2, preserve implementation.

Task 8 — Courses of Action → "Constrained action selection on the admissible submanifold"

What we already planned to run: MYCA seven-agent loop (state summarizer, COA proposer, ops critic, safety/AVANI critic, comms/energy critic, evidence verifier, final synthesizer); log-opinion pool; AVANI gate; comparison against single-agent baseline and multi-agent-without-verifier.

FormSpace reframe: COAs = proposed trajectories through Form Space, filtered by the admissibility gate G(E, φ, ν, A, R). The proposer generates candidate trajectories; critics evaluate against the four gate criteria; the AVANI gate deterministically rejects any trajectory that exits the admissible submanifold; the synthesizer ranks the surviving set by expected information gain, safety margin, and reversibility.

What changes in the deck / narrative:

- Slide 10 title: "Courses of Action — constrained trajectories on the admissible submanifold."

- Explicit action envelope in every COA output: (identity, scope, magnitude, duration, preconditions, stop conditions, rollback, authority). This is already in the NLM scientific architecture — surface it as the operator-visible field.

- Comparison metric: unsupported-assertion rate (from the MYCA harness §7.3 metrics list) as the headline number distinguishing multi-agent-with-verifier from single-agent.

What does NOT change: ≤ 240 s live COA time, deterministic algorithms in the loop, human disposition at the end, no autonomous high-risk actuation.

Kept-prep PDF to revise: ITDX26_Algorithm_Design_Task8_MYCA_Mycosoft_2026-09-01.pdf — add a §2.1 subsection on the admissibility gate math and the action envelope; the seven-agent loop and comparison metrics stay.

Task 14 — Map Product → "Deterministic projection from Form Space to Army coordinates"

What we already planned to run: deterministic fallback map product (no ML in the critical path) — device positions & health, direct + relayed comms, hazard proxy + uncertainty envelope, tracks, event timeline, evidence inspection, classification banner.

FormSpace reframe: Map Product = deterministic projection from the learned latent manifold onto Army-consumable geospatial coordinates. The map is not "what the model thinks" — it is a rendering of the state estimate with its uncertainty envelope, computed by a deterministic function that Army SMEs can inspect end-to-end.

What changes in the deck / narrative:

- Slide 13 title: "Map Product — deterministic projection with uncertainty."

- Explicit statement: this task deliberately uses no ML in the critical path. This is our maturity signal — we know when not to use the model.

- Fallback ladder is visible in the UI (medium → small → quantized → distilled → classical → prerecorded → static). Every fallback state is labeled so an Army SME can tell exactly what they are looking at.

What does NOT change: deterministic implementation, cold-start ≤ 30 s, labeled fallback states.

Kept-prep PDF to revise: none — Task 14 was not in the original six kept PDFs. Add a new one: ITDX26_Algorithm_Design_Task14_CREP_Map_Mycosoft_2026-09-03.pdf (short, ~4 pages) so the ITDX evaluators see we thought about all four tasks.

4. Sierra Vista 25-minute briefing script (locked)

The canonical script is Coastal Sentinel 05_ITDX_PRESENTATION_AND_REPLAY_PLAN.md. It is already correct at the flow level. We overlay one FormSpace framing sentence at each transition. Total time budget unchanged.

| Time | Segment | FormSpace overlay |
| --- | --- | --- |
| 0:00-1:30 | 90 s field-context cut | (no overlay — let footage speak) |
| 1:30-3:00 | The thesis | "Every algorithm you're about to see is one operation on the same object: Form Space, the equivalence structure NLM learns from calibrated multi-modal signals." |
| 3:00-6:00 | Architecture | "NLM estimates state and uncertainty in Form Space. FUSARIUM builds typed graphs over Form-classes. MYCA proposes trajectories on the admissible submanifold. AVANI is the deterministic gate that decides which trajectories are permitted." |
| 6:00-11:00 | Task 12 Pattern | "Pattern Analysis = equivalence-class discovery in Form Space." |
| 11:00-15:00 | Task 13 Link | "Link Analysis = typed hypergraph inference over Form-classes." |
| 15:00-19:00 | Task 8 COAs | "COAs = constrained trajectories on the admissible submanifold, filtered by the AVANI gate." |
| 19:00-21:00 | Task 14 Map | "Map Product = deterministic projection of Form Space onto Army coordinates, with uncertainty made visible." |
| 21:00-23:00 | Failure and recovery | "When we lose a node we lose Form-class evidence; the store-and-forward + Merkle reconciliation recovers the class without inventing observations." |
| 23:00-25:00 | Limitations and ask | Read the six honest limitations from the canonical script verbatim; ask for scoped follow-on. |

Five-minute plane-side / hallway version: use Five-Minute-Spoken-Narrative-FormSpace.md (199 lines, already in workspace). That is the walking-around pitch. It is different from the 25-minute briefing and should not be edited to match — its job is philosophical hook, not task walkthrough.

5. What we build before Sept 8

Non-negotiable build list. Everything below runs deterministically on the two laptops, with no network dependency, and produces signed run artifacts.

5.1 Reference harness (reference_harness/myca_scenario_harness.py)

- validate / compile / replay verbs (already in the Coastal Sentinel v1.0 package).

- Consumes scenarios/coastal_sentinel_01.yaml + sample_observations.jsonl.

- Emits demo_output/ with: run manifest, per-task metric CSV, per-task run log, Merkle root, SHA-256 list.

5.2 DIRTNet 4-node emulator

- Four virtual nodes: edge-pattern-a, edge-link-b, edge-sensing-c, field-gateway.

- Conditions C0 (clean), C1 (drift), C2 (packet loss), C3 (partition).

- Merkle checkpoint anti-entropy on reconnection.

- No proof-of-work — permissioned quorum/notary + optional public timestamp anchor (this is a distinction we make explicit if asked about the Bitcoin-derived structure).

5.3 Replay bundle (dual encrypted USB, 20-50 GB)

- 90 s ITDX context cut + 6 min technical field-proof film.

- Scenario YAML, policies, device manifests.

- Rooted observation JSONL (canonical schema rooted_observation_v1).

- Raw selected FCI, hydrophone, imagery, GNSS, network assets by content hash.

- Frozen NLM / FUSARIUM / MYCA containers or local environments.

- 11 NLM-Bench dataset shards + licenses.

- Evaluation harness + run reports.

- Slide deck + PDF backup.

- Printed one-page architecture + metrics sheets.

- Known-limitations sheet.

- Clean-machine verification instructions.

5.4 Six revised algorithm-design PDFs

- Task 12 (Pattern) — revise for FormSpace framing (see §3).

- Task 13 (Link) — revise for FormSpace framing.

- Task 8 (MYCA COAs) — add admissibility-gate subsection.

- Task 14 (Map) — new short PDF, ~4 pages.

- Evaluation Harness — add one figure showing tasks as operations on Form Space.

- MYCA Orchestration Architecture — add one paragraph on the admissibility gate G.

- Task Selection Memo — one paragraph explaining why FormSpace unifies the four tasks.

5.5 Deck (18 slides, from canonical §9)

Existing 18-slide sequence stands. Retitle slides 8, 9, 10, 13 as in the table above.

5.6 One-page printed handouts

- Architecture one-pager (already planned).

- Metrics one-pager (already planned).

- FormSpace one-pager (new) — the four definitions D1-D4 above with the master equation x₁ ~Λ x₂ ⟺ Λ(x₁) ≈ Λ(x₂); F_Λ = X/~Λ.

- Known-limitations one-pager (already planned) — do not soften the six honest limits from canonical §11.

Build ownership: Morgan writes the FormSpace one-pager and the PDF §1-§2 rewrites; Engineer #2 (TBD) closes the harness, DIRTNet emulator, and replay bundle. If Engineer #2 is not confirmed by 2026-09-03 EOD, Morgan must build a fallback replay bundle by 2026-09-05 EOD with the deterministic lane only (learned lane runs prerecorded).

6. What we bring on the plane

Two identical, redundant sets. Full offline capability. No live external service required in the room.

- 2× ITDX-ready laptops: CUDA (16 GB VRAM) and Apple (64 GB unified). Both cold-tested ≤ 30 s.

- 2× encrypted USB drives (256 GB each), byte-identical replay bundles, SHA-256 verified.

- Projector adapters (HDMI + USB-C + spare DisplayPort).

- 2× printed decks (18 slides each).

- 2× printed one-pagers: architecture, metrics, FormSpace definitions, known limitations.

- 1× printed ITDX26 Mathematical Demonstration Plan concise version (30 KB / ~40 pages, already in drive_pull/).

- 1× printed FormSpace 5-minute narrative script.

- 1× printed "likely questions and direct answers" sheet from canonical §11.

- Stopwatch and metrics logger (analog + phone).

- Ethernet cable + USB hub (do not assume room Wi-Fi).

- Power strip + two chargers per laptop.

- No internal IPs, private keys, private coordinates, or any customer data on either drive.

7. Kept-prep PDFs — which need what edit

| PDF | Edit type | Owner |
| --- | --- | --- |
| ITDX26_Task_Selection_Memo_Mycosoft_2026-09-01.pdf | Add one paragraph on FormSpace unification of tasks 12/13/8/14 | Morgan |
| ITDX26_Algorithm_Design_Task12_NLM_Pattern_Mycosoft_2026-09-01.pdf | Rewrite §1-§2 for FormSpace framing; preserve implementation | Morgan |
| ITDX26_Algorithm_Design_Task13_FUSARIUM_Link_Mycosoft_2026-09-01.pdf | Rewrite §1-§2 for hypergraph-on-Form-classes framing | Morgan |
| ITDX26_Algorithm_Design_Task8_MYCA_Mycosoft_2026-09-01.pdf | Add admissibility-gate subsection with G(E,φ,ν,A,R) math | Morgan |
| ITDX26_Evaluation_Harness_Mycosoft_2026-09-01.pdf | Add one figure: tasks as operations on Form Space | Morgan |
| ITDX26_MYCA_Orchestration_Architecture_Mycosoft_2026-09-01.pdf | Add one paragraph on the admissibility gate | Morgan |

New PDF to create: ITDX26_Algorithm_Design_Task14_CREP_Map_Mycosoft_2026-09-03.pdf (~4 pages).

Do NOT recover: the six discarded artifacts in archive_discarded_2026-09-01/ — Cover Letter, Data Sheet, Quad Chart, Combined Binder, White Paper, Datasets & Provenance. Morgan explicitly discarded these earlier this session.

Do NOT re-run: build_all.py (855 lines) — the six kept PDFs already exist in send/. Re-run only after §1-§2 edits are finalized.

8. On-site schedule (Sept 8-18) — unchanged from math plan

- Day 1: orientation, offline verification, cold-start test on both machines.

- Day 2: Task 12 baseline + stress (drift injection, missing modality).

- Day 3: Task 13 baseline (evidence graph, deterministic association).

- Day 4: Task 13 stress + ablation (node removal, counterfactual).

- Day 5: MYCA integrated (Task 8 with all seven agents; comparison against single-agent and multi-agent-without-verifier).

- Day 6: Task 14 Map Product (deterministic lane) — fallback demo if Task 8 or Task 12 hit unrecoverable issues.

- Day 7: Pareto / reproducibility across five seeds; grouped bootstrap; paired tests.

- Day 8: hot wash, SME feedback capture, follow-on ask (per canonical §12).

Timing budgets from math plan remain: cold start ≤ 30 s, Task 12 ≤ 90 s, Task 13 ≤ 120 s, MYCA COA ≤ 240 s, integrated ≤ 420 s.

9. Underperformance script (verbatim)

If a live configuration misses its preregistered target, Morgan says exactly this on the record:

"This live configuration did not meet its preregistered target. The observed [metric] was [value] against a preregistered target of [target]. The deterministic baseline achieved [value]. We will report this in the run manifest and the release readiness summary. The result is captured, signed, and reproducible; we do not attempt to fix it live."

No hedging, no re-runs during evaluation, no explanations invented on stage. The signed run stands.

10. Risks — the five to watch

From math plan risk register R1-R24, the five critical to ITDX are:

- R2 — Task 12 SSM training instability at 1.5 B; mitigation: 500 M is the ITDX-preferred tier, 1.5 B is a stretch demo.

- R5 — Task 13 GNN over-smoothing on small graph; mitigation: hypergraph incidence with typed edges + residual connections; deterministic association runs first.

- R6 — MYCA multi-agent latency > 240 s; mitigation: bounded critic iterations (max 2 revisions), deterministic evidence-verifier short-circuit.

- R11 — Data split contamination across NLM-Bench families; mitigation: grouped bootstrap by dataset-family, five seeds, documented held-out sets.

- R13 — Fallback ladder mis-labels degraded mode; mitigation: every fallback state has a visible UI label (medium / small / quantized / distilled / classical / prerecorded / static).

Any of R2/R5/R6/R11/R13 triggering during evaluation → underperformance script (§9) + note in run manifest.

11. What this plan is not

- Not a hardware demo. No droid enters the room.

- Not a pretraining run. We fine-tune 120 M / 500 M / 1.5 B tiers; we do not claim to pretrain a foundation model in 8-24 hours on a laptop.

- Not a biological-prediction claim. FCI is one biosphere signal source contributing to a joint state estimate; we never claim mycelium "predicts."

- Not a Bitcoin blockchain claim. DIRTNet is Bitcoin-derived at the structural level (signed obs ↔ tx, pending queue ↔ mempool, epoch root ↔ block Merkle) but uses no proof-of-work — permissioned quorum with optional public timestamp anchor.

- Not an "acoustic-to-radio translation" claim. Hydrophone is not a modem. Translation is claimed only after a dedicated modem/transducer test passes.

- Not a CMMC certification claim. Mycosoft is "pursuing CMMC Level 2 (self-assessment in progress, C3PAO audit path underway)."

- Not a Zeetachec claim. 100% self-perform. Zeetachec never appears in any ITDX26 artifact.

12. Files this plan supersedes

None. This plan is an overlay on the existing kept-prep PDFs, the canonical Coastal Sentinel v1.0 package, and the ITDX26 Mathematical Demonstration Plan. Nothing in the underlying artifacts is discarded. The overlay is:

- FormSpace framing in the deck and PDF §1-§2 (six PDFs listed in §7).

- One new Task 14 PDF.

- One new FormSpace one-pager.

- Sierra Vista script overlay in the 25-minute briefing (table in §4).

Every other artifact — harness, DIRTNet emulator, replay bundle, benchmark datasets, evaluation runs, timing budgets, risk register — stays as originally planned.

Signature line for any downstream artifact: "Morgan Rockcoons, Founder & CEO, Mycosoft, LLC — morgan@mycosoft.org — (619) 483-1077." Never Rockwell.